AI SALES AGENT PLATFORM

Universal Customer Service & Sales Automation

Complete Project Roadmap & Technical Architecture Semester Project ¦ Computer Science / Software Engineering 2025–2026 Academic Year

# 1.  Executive Summary

This document is the complete product, architecture, and sprint roadmap for building a multi-tenant AI Sales & Customer Service Agent Platform as a semester capstone project. The platform enables any business — a law firm, HVAC contractor, real-estate agency, or SaaS company — to deploy a branded AI voice and text agent that can handle inbound/outbound calls, send messages, schedule meetings, answer domain-specific questions, and escalate intelligently to a human.

| CORE IDEA | A self-configuring AI agent that any business can set up in minutes: upload your documents, define your role, attach a phone number, and go live. |
| --- | --- |

## What Makes It Different

- Multi-tenant — one platform, unlimited business tenants

- Self-onboarding — the agent itself walks a new business through setup and asks for required API keys

- Multi-channel — voice (phone), SMS, WhatsApp, web chat, and email

- Document-aware — businesses upload their own knowledge base (PDFs, SOPs, pricing sheets)

- Tool-use enabled — books meetings, sends follow-ups, creates CRM records, all autonomously

# 2.  High-Level System Architecture

The platform is composed of six independently deployable layers that communicate through well-defined interfaces. Understanding this layering is critical before writing any code.

## 2.1  Architecture Layers

| Layer | Name | Responsibility |
| --- | --- | --- |
| L1 | Tenant Management | Handles business sign-up, API-key collection wizard, config storage, billing, and multi-tenancy isolation. |
| L2 | Communication Gateway | Integrates Twilio (voice/SMS), WhatsApp Business API, and email (SendGrid). Routes inbound events to the correct agent. |
| L3 | AI Orchestration | The core brain: LLM (GPT-4o / Claude), RAG pipeline for document Q&A, conversation memory, and tool-routing logic. |
| L4 | Tool Execution | Calendar APIs (Google / Outlook), CRM connectors (HubSpot / Salesforce), SMS/email senders, and web search. |
| L5 | Knowledge Base | Document ingestion pipeline: PDF → chunking → embedding → vector store (Pinecone / Chroma). Per-tenant namespaced. |
| L6 | Dashboard & Analytics | React SPA: agent configuration, live call monitor, conversation history, KPIs, and API-key manager. |

## 2.2  Data Flow (Inbound Call)

- Phone call arrives → Twilio webhook fires → Communication Gateway (L2)

- Gateway identifies tenant from phone number → retrieves config from L1

- Audio stream → Speech-to-Text (Deepgram / Whisper)

- Transcript → AI Orchestration (L3): context window assembled with conversation history + tenant system prompt

- LLM decides: answer from knowledge base (L5 RAG lookup), call a tool (L4), or escalate

- Response text → Text-to-Speech → streamed back to caller

- Post-call: summary + CRM record created, follow-up SMS triggered if configured

# 3.  Recommended Technology Stack

| Component | Technology / Tool | Purpose |
| --- | --- | --- |
| Backend API | Node.js + Express or FastAPI (Python) | REST + WebSocket API server; Python preferred for AI libs |
| LLM | OpenAI GPT-4o / Anthropic Claude | Core reasoning, conversation, tool-use decisions |
| STT | Deepgram Nova-2 or OpenAI Whisper | Real-time phone audio transcription |
| TTS | ElevenLabs or OpenAI TTS | Natural-sounding voice responses |
| Telephony | Twilio Voice + Twilio SMS | Phone number provisioning, inbound/outbound calls |
| Vector Store | Pinecone (or Chroma for local dev) | Tenant-namespaced document embeddings for RAG |
| Embeddings | OpenAI text-embedding-3-small | Document and query embedding |
| Database | PostgreSQL (Supabase) | Tenant config, users, call logs, conversation history |
| File Storage | AWS S3 or Supabase Storage | Uploaded tenant documents (PDFs, DOCX) |
| Calendar | Google Calendar API + Microsoft Graph | Meeting scheduling tool |
| CRM | HubSpot API (v3) | Contact creation, deal pipeline updates |
| Email / SMS | SendGrid + Twilio Messaging | Follow-up messages and notifications |
| Frontend | React + Vite + Tailwind CSS | Tenant onboarding wizard and admin dashboard |
| Auth | Supabase Auth or Auth0 | Multi-tenant JWT-based authentication |
| Queue | BullMQ (Redis) | Background jobs: doc ingestion, email sends, reports |
| Deployment | Railway or Render (semester scale) | Simple PaaS deployment; swap to AWS/GCP for prod |

# 4.  Self-Onboarding Wizard (Key Differentiator)

When a new business signs up, the platform does NOT dump a settings form on them. Instead, the AI agent itself guides the admin through a conversational onboarding flow and collects exactly the API keys and configuration it needs.

| HOW IT WORKS | Admin signs up → lands on a chat interface → the AI agent asks: 'What kind of business are you?' → based on the answer it asks for relevant details and API keys → stores them securely and generates a system prompt automatically. |
| --- | --- |

## 4.1  Onboarding Conversation Steps

- Business type selection: Law firm / HVAC / Real Estate / E-commerce / Custom

- Business name, website, hours of operation

- Upload knowledge base documents (PDF, DOCX, TXT) — up to 50 MB

- Define agent persona: name, tone, language

- Select channels: Voice, SMS, WhatsApp, Web Chat, Email

- For Voice: 'Do you have a Twilio account? If not, here is how to create one.' → paste Account SID + Auth Token

- For Calendar: 'Connect Google Calendar' → OAuth flow

- For CRM: 'Do you use HubSpot?' → paste API key

- For LLM: 'Paste your OpenAI API key, or use our shared key (rate limited)'

- Review auto-generated system prompt → approve or edit → agent goes live

| SECURITY NOTE | All API keys are encrypted at rest using AES-256 before storage in the database. Keys are never exposed in the frontend after submission. |
| --- | --- |

# 5.  Agent Capabilities & Tool Set

## 5.1  Core Conversation Capabilities

- Answer domain-specific questions from uploaded documents (RAG)

- Handle multi-turn conversations with memory (last N messages in context)

- Detect intent: inquiry, complaint, booking, escalation, follow-up

- Multi-language support via LLM

- Configurable escalation: transfer to human agent or send Slack/email alert

## 5.2  Tool Use (Function Calling)

The agent uses structured tool calls (OpenAI function calling / Anthropic tool use) to take real-world actions:

| Tool Name | What It Does | API Used |
| --- | --- | --- |
| schedule_meeting | Book a meeting on the agent's calendar | Google Calendar / MS Graph |
| send_sms | Send SMS to caller or prospect | Twilio Messaging |
| send_email | Send follow-up email with summary | SendGrid |
| create_crm_contact | Add caller as a new CRM contact | HubSpot v3 API |
| update_crm_deal | Move a deal stage after a call | HubSpot / Salesforce |
| search_knowledge | Query tenant document vector store (RAG) | Pinecone + OpenAI embeddings |
| transfer_call | Transfer call to a human agent number | Twilio Voice |
| get_availability | Check calendar slots for scheduling | Google Calendar API |
| web_search | Live web search if knowledge base lacks info | SerpAPI / Brave Search |

# 6.  Use Case Examples

## 6.1  Law Firm

| SCENARIO | A personal injury law firm wants to qualify inbound leads 24/7, collect case details, and book a free consultation. |
| --- | --- |

- Agent uploads: firm practice areas, fee structure, intake questionnaire

- Agent answers: 'Do you handle car accidents?' 'What is your contingency fee?'

- Agent qualifies leads using a custom decision tree defined by the firm

- Schedules consultation directly on attorney's calendar

- Sends confirmation SMS + email to the prospect

- Creates HubSpot contact tagged 'New Lead — Personal Injury'

## 6.2  HVAC Business

| SCENARIO | An HVAC contractor wants to handle service call requests, provide quotes, and dispatch technicians without a receptionist. |
| --- | --- |

- Agent uploads: service pricing sheet, service area ZIP codes, technician availability rules

- Agent answers: 'Do you service 75001?' 'How much is an AC tune-up?'

- Books service appointments and sends technician dispatch SMS

- Follows up 24 hrs post-service to collect review

## 6.3  Real Estate Agency

| SCENARIO | An agency wants an agent that handles property inquiries, qualifies buyers, and books property tours. |
| --- | --- |

- Agent uploads: current listing inventory, agent bios, neighborhood guides

- Qualifies: budget range, preferred areas, timeline, pre-approval status

- Books viewing appointments on agent calendars

- Sends listing brochure PDF via email automatically

# 7.  Development Roadmap

The project is divided into 5 phases structured for a 16-week semester. Each phase produces a working, demonstrable milestone.

PHASE 1 Foundation & Infrastructure Timeline: Weeks 1–3

### Goals

- Project repository, CI/CD pipeline, and team workflow established

- Database schema designed and provisioned (PostgreSQL on Supabase)

- Auth system working: sign-up, login, JWT, multi-tenant isolation

- Basic React dashboard shell with routing

- Local dev environment with Docker Compose

### Tasks

- Initialize monorepo: /backend (FastAPI or Node), /frontend (React), /infra

- Design and migrate database schema: tenants, users, agents, conversations, messages, api_keys

- Implement Supabase Auth with tenant_id scoping on all tables (Row Level Security)

- Create /api/tenants, /api/agents, /api/conversations REST endpoints with CRUD

- React: login page, dashboard layout, sidebar navigation

- Set up GitHub Actions for lint + test on every PR

| DELIVERABLE | A working multi-tenant web app where you can sign up as a business, log in, and see an empty dashboard. |
| --- | --- |

PHASE 2 AI Core & Knowledge Base Timeline: Weeks 4–7

### Goals

- Document upload and RAG pipeline fully working

- Basic AI chat agent responding from tenant knowledge base

- Conversation history stored and retrieved correctly

### Tasks

- Build document ingestion pipeline: upload PDF/DOCX → extract text → chunk (512 tokens, 10% overlap) → embed (OpenAI text-embedding-3-small) → upsert to Pinecone with tenant_id namespace

- Build RAG retrieval: on each user message, embed query → similarity search top-5 chunks → inject into LLM context

- Implement conversation endpoint POST /api/chat: assembles system prompt + retrieved context + last 10 messages → calls LLM → stores response → streams back to client

- React: document upload UI (drag-and-drop), document library list, processing status indicator

- React: embedded chat widget that a tenant can test internally

- Add OpenAI API key field to tenant settings — agent uses tenant's key if provided, falls back to platform key

| DELIVERABLE | Upload a law firm FAQ PDF. Open the test chat. Ask 'What is your contingency fee?' — agent answers correctly from the document. |
| --- | --- |

PHASE 3 Tool Use & Integrations Timeline: Weeks 8–11

### Goals

- Agent can call tools: schedule meetings, send SMS, create CRM contacts

- Tool execution layer built and tested independently

- Tenant can connect their Google Calendar and HubSpot via OAuth / API key

### Tasks

- Implement tool router: parse LLM tool_call JSON → dispatch to correct handler function

- Build tool: schedule_meeting — calls Google Calendar API to create event, returns confirmation

- Build tool: send_sms — calls Twilio Messaging API with tenant's Twilio credentials

- Build tool: send_email — calls SendGrid API

- Build tool: create_crm_contact — calls HubSpot v3 contacts API

- React: integrations settings page — connect Google Calendar (OAuth), paste HubSpot key, paste Twilio keys

- Encrypt all third-party API keys before DB storage (AES-256, key in env)

- Write unit tests for each tool handler (mock the external APIs)

| DELIVERABLE | In the test chat: 'Book me a meeting tomorrow at 3pm with John Smith.' Agent creates the Google Calendar event and replies with a confirmation link. |
| --- | --- |

PHASE 4 Voice & Telephony Timeline: Weeks 12–14

### Goals

- Twilio phone number attached to an agent

- Inbound calls handled: STT → LLM → TTS pipeline working end-to-end

- Outbound call capability for follow-ups

### Tasks

- Build Twilio Voice webhook: POST /webhooks/twilio/voice → return TwiML to start media stream

- Open WebSocket server to receive Twilio audio stream in real-time

- Pipe audio to Deepgram Nova-2 for real-time STT; receive transcript events

- On speech end: feed transcript to AI Orchestration (same pipeline as text chat)

- LLM response → ElevenLabs TTS → stream audio back to Twilio via WebSocket

- React: phone number provisioning UI (search Twilio numbers by area code, purchase, assign to agent)

- Implement call transfer: transfer_call tool sends Twilio <Dial> TwiML to forward to a real number

- Post-call: store full transcript, generate AI summary, log to DB

| DELIVERABLE | Call the Twilio number. The agent picks up, answers a question from the knowledge base, books a meeting, and sends a confirmation SMS — all in one phone call. |
| --- | --- |

PHASE 5 Onboarding Wizard, Dashboard & Polish Timeline: Weeks 15–16

### Goals

- Conversational onboarding wizard complete

- Analytics dashboard with call logs, KPIs, conversation replays

- Multi-tenant demo: two different businesses on the same platform

- Deployment to production URL for demo day

### Tasks

- Build onboarding wizard: multi-step React flow that mimics a conversation, collects all config, calls the setup API, and provisions the agent

- Add agent persona editor: name, voice, tone, language, system prompt override

- Analytics: calls today/week/month, avg call duration, top intents, meetings booked, escalation rate

- Conversation replay: searchable call log with transcript + audio playback

- Deploy backend to Railway, frontend to Vercel, DB remains on Supabase

- Record 3-minute demo video with law firm + HVAC scenarios

- Write project report: architecture, challenges, lessons learned

| DELIVERABLE | Live platform at yourproject.up.railway.app — fully functional, two tenant demos, all features working, ready for grading. |
| --- | --- |

# 8.  API Key Collection Strategy

Since this is a semester project with no budget, the platform is designed so the user provides all third-party API keys. The agent collects these during onboarding and uses them for all subsequent operations. This is both practical and architecturally cleaner — it demonstrates understanding of multi-tenant credential isolation.

## 8.1  Required API Keys per Tenant

| Service | Key Type | Used For | Required? |
| --- | --- | --- | --- |
| OpenAI | API Key | LLM + Embeddings | Required |
| Twilio | SID + Auth Token | Voice + SMS | If voice/SMS wanted |
| Google Calendar | OAuth 2.0 | Meeting scheduling | If calendar wanted |
| HubSpot | Private App Token | CRM integration | Optional |
| SendGrid | API Key | Email sending | Optional |
| ElevenLabs | API Key | Voice synthesis | Optional |
| Pinecone | API Key + Index | Vector search (RAG) | Required for RAG |

| SEMESTER TIP | For the demo, use free tiers: Twilio trial (free inbound calls), OpenAI $5 credit, Pinecone free tier (1 index, 100k vectors), Supabase free tier. Total cost: ~$0–$10. |
| --- | --- |

# 9.  Core Database Schema

## 9.1  Key Tables

- tenants — id, name, business_type, subdomain, plan, created_at

- agents — id, tenant_id, name, voice_id, system_prompt, persona_config (JSONB), active

- api_keys — id, tenant_id, service, encrypted_value, created_at  (never returned to frontend)

- phone_numbers — id, tenant_id, agent_id, number, twilio_sid, country

- conversations — id, tenant_id, agent_id, channel, caller_id, status, started_at, ended_at

- messages — id, conversation_id, role (user|assistant|tool), content, tool_calls (JSONB), created_at

- documents — id, tenant_id, filename, s3_key, status (processing|ready|failed), chunk_count

- meetings — id, tenant_id, conversation_id, calendar_event_id, attendee_email, scheduled_at

# 10.  Suggested Team Structure & Task Split

## 3–4 Person Team Split

| Role | Owner | Responsibilities |
| --- | --- | --- |
| AI Engineer | Person A | LLM integration, RAG pipeline, tool definitions, prompt engineering, embeddings |
| Backend Dev | Person B | REST API, database, auth, queue, webhook handlers, API key encryption |
| Voice/Comms Dev | Person C | Twilio voice, WebSocket audio streaming, STT/TTS pipeline, SMS/email tools |
| Frontend Dev | Person D | React dashboard, onboarding wizard, chat widget, analytics views |

| 3-PERSON TEAM | If you only have 3 people: Person A takes AI + voice pipeline. Person B takes backend + auth + DB. Person C takes frontend + integrations settings. |
| --- | --- |

# 11.  Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Twilio trial account restrictions (outbound limits) | Medium | Use trial credits for demo; document the limitation; show real call flow in video |
| Latency in voice pipeline (STT → LLM → TTS) | High | Use streaming STT (Deepgram) + streaming TTS; target < 1.5s response latency |
| OpenAI rate limits on free/low tier | Medium | Cache frequent responses; implement exponential backoff; use tenant's own key |
| Scope creep eating into time | High | Lock MVP features after Phase 2; extras go in a 'stretch goals' backlog |
| Multi-tenant data leakage | High | Enforce tenant_id on every DB query; use Supabase RLS; pen-test before demo |

# 12.  MVP Scope vs. Stretch Goals

## Must Have (MVP — Phases 1–4)

- Multi-tenant sign-up and agent configuration

- Document upload and RAG-based question answering

- Inbound voice calls via Twilio with STT/TTS

- Meeting scheduling via Google Calendar

- SMS sending via Twilio

- Conversational onboarding wizard

- Conversation log and basic dashboard

## Nice to Have (Stretch — Phase 5+)

- WhatsApp Business channel

- HubSpot CRM integration

- Outbound call campaigns

- Multi-language voice support

- Live call monitoring (listen-in from dashboard)

- A/B testing of different system prompts

- Stripe billing for SaaS monetization

# 13.  Getting Started — Week 1 Checklist

| DAY 1 | Do this before writing a single line of code. Infrastructure decisions are hard to undo. |
| --- | --- |

- Create GitHub organization and monorepo with /backend, /frontend, /docs folders

- Set up Supabase project — copy connection string into .env

- Create OpenAI account and generate API key (save in .env, never commit)

- Create Twilio account — note Account SID and Auth Token

- Create Pinecone account — create index named 'agents' (dimensions: 1536, metric: cosine)

- Initialize backend: npm init / pip init → install dependencies → create Hello World endpoint

- Initialize frontend: npm create vite@latest → install Tailwind → create login page

- Push to GitHub, set up branch protection on main, agree on PR review process

- Schedule weekly sync meeting — 1 hour every Monday

- Create shared Notion or Confluence page for decisions log

| FINAL NOTE | This is a genuinely impressive and buildable project for a semester. The key is to nail the core RAG + voice pipeline first (Phases 2–3), because that is the 80% of value. Everything else is integration work. Start simple, demo early, iterate fast. |
| --- | --- |

— End of Document —